KILL PROJECT

Stock Price Prediction

- Project Title: InvestAi(Stock Price Prceitor for Staiter investing)

- Team lead : R.Teja sri

- Team Members: N.Sri Vijaya Lakshmi, B.Anitha, V.Yagna Priya, S.Eswari

- Institution: Kakinada Institute of Engineering and Technology for Women’s

- Project Duration: 1 Month February 24, 2024 – March 23, 2024

DEPARTMENT OF CSE ARTIFICIAL INTELLIGENCE & DATA SCIENCE

##### KAKINADA INSTITUTE OF ENGINEERING AND TECHNOLOGY  FOR WOMENS

(Approved by AICTE & Affiliated to JNTUK,Kakinada & Accredited by NAAC)

Yanam Road,Korangi,Andhra Pradesh -533461

PROBLEM STATEMENT:

The stock market is highly volatile and influenced by numerous factors, making it difficult for investors to predict stock price movements accurately. Traditional methods of stock price analysis lack automation and fail to incorporate real-time market data efficiently. This project aims to build an intelligent system that predicts stock prices using Machine Learning (ML) techniques and real-time stock market data.

Abstract

This project, Stock Price Prediction, is designed to help users analyze and forecast stock prices by utilizing Machine Learning models, real-time data, and sentiment analysis. The system integrates Yahoo Finance API to fetch live stock data, while Flask serves as the backend to process and visualize the information. The project provides multiple features, including real-time stock insights, price prediction, stock sentiment analysis, and AI-driven stock assistant, making it a valuable tool for both beginner and advanced investors.

The platform is designed to assist investors by offering:

- Real-time stock data visualization for tracking market trends.

- Machine Learning-driven predictive analysis for estimating future stock prices.

- Comprehensive stock details including company background, performance, and historical data.

- Stock comparison tools to analyze multiple stocks simultaneously.

- Sentiment analysis of stock-related news to gauge market mood.

- An AI-powered assistant that answers stock-related queries and provides insights.

This project serves as an educational and analytical tool for traders, researchers, and investors, enabling them to make data-driven decisions with enhanced accuracy.

Introduction

Stock market prediction is an essential part of financial decision-making. Many investors rely on historical data and market news to make informed investment choices. This project builds an automated platform that:

- Fetches real-time stock data.

- Predicts future stock prices using ML algorithms.

- Analyzes news sentiment to assess stock market trends.

- Provides an AI-powered assistant for stock-related queries.

- Compares stock performances over different time periods.

- Displays detailed stock information, including financial and industry-specific data.

Features of the Project

1. Stock Hub (For Beginners)

- Provides a basic understanding of the stock market.

- Includes sections on Market Overview, How It Works, News, and Educational Content.

2. Stock Pulse Live (Real-Time Updates)

- Displays real-time stock prices with updates every 60 seconds.

- Provides live graphs of stock price movements.

3. Stock Vision (Predict Future Prices)

- Users input a stock ticker and duration (e.g., Apple, 100 days).

- The system generates:

  - Real-time stock price graph

  - Predicted stock price graph

4. Stock Lookup (Company Details)

- Provides details for over 500+ stock tickers.

- Displays sector, industry, market cap, stock price, 52-week high/low, and performance metrics.

5. Stock Analyzer (Comparison Tool)

- Allows users to compare up to three stocks.

- Generates a comparison graph over the selected time period.

6. Sentiment View (Stock-Related News Sentiment)

- Fetches the latest stock-related news.

- Performs sentiment analysis (Positive, Negative, or Neutral) on the news articles.

7. Stocker (AI Stock Assistant)

- Provides an AI-powered chatbot to answer stock-related questions.

Technologies Used

- Machine Learning Models: Linear Regression, LSTM (Long Short-Term Memory)

- Backend: Flask (Python)

- Frontend: HTML, CSS, JavaScript

- Database: MongoDB

- APIs: Yahoo Finance API, Market News API, Hugging Face API (for AI Assistant)

- Data Visualization: Matplotlib, Plotly

- Sentiment Analysis: TextBlob

Day-to-Day Project Report

Week 1: Research & Planning (Feb 24 - Mar 2, 2024)

Day 1 (Feb 24, 2024) - Project Kickoff & Research

- Defined the problem statement and project objectives.

- Researched existing stock price prediction models and tools.

- Studied Yahoo Finance API to fetch real-time stock data.

- Explored Machine Learning (ML) models for stock price forecasting.

Day 2 (Feb 25, 2024) - Project Workflow & Dataset Collection

- Designed the project architecture and workflow.

- Collected historical stock price data using Yahoo Finance API.

- Analyzed different financial indicators (e.g., RSI, MACD).

- Prepared datasets for training ML models.

Day 3 (Feb 26, 2024) - Choosing ML Models & Initial Data Cleaning

- Finalized ML models: Linear Regression, LSTM (Long Short-Term Memory).

- Started data preprocessing (handling missing values, scaling).

- Explored time-series analysis techniques.

Day 4 (Feb 27, 2024) - Flask Backend Setup & API Integration

- Set up the Flask backend for handling stock data.

- Integrated Yahoo Finance API into Flask.

- Tested API requests for fetching real-time stock prices.

Day 5 (Feb 28, 2024) - Frontend Planning & Database Setup

- Designed the frontend UI layout (HTML, CSS, JavaScript).

- Set up MongoDB database for storing user details.

- Defined backend API routes for stock data retrieval.

Day 6 (Feb 29, 2024) - Model Implementation & Initial Testing

- Implemented Linear Regression model for stock price prediction.

- Trained the model using historical stock data.

- Tested model accuracy and performance.

Day 7 (Mar 1, 2024) - Implementing LSTM Model for Prediction

- Developed the LSTM model for better stock trend prediction.

- Trained the model using time-series stock data.

- Evaluated performance against Linear Regression results.

Week 2: Development & Core Features Implementation (Mar 3 - Mar 9, 2024)

Day 8 (Mar 2, 2024) - Enhancing Model Accuracy

- Improved data preprocessing techniques.

- Added feature engineering to enhance prediction accuracy.

Day 9 (Mar 3, 2024) - UI Development for Stock Lookup Feature

- Designed the Stock Lookup page to display company details.

- Connected the frontend with Flask backend.

Day 10 (Mar 4, 2024) - Implementing Real-Time Stock Updates

- Developed Stock Pulse Live for fetching real-time stock data every 60 seconds.

- Designed a live graph to display stock fluctuations.

Day 11 (Mar 5, 2024) - Building the Stock Prediction Interface

- Created the Stock Vision page where users input a stock ticker and duration.

- Integrated the ML prediction model into the frontend.

Day 12 (Mar 6, 2024) - Stock Comparison Feature Implementation

- Built the Stock Analyzer for comparing up to three stocks.

- Developed a comparison graph to analyze trends.

Day 13 (Mar 7, 2024) - Sentiment Analysis Integration

- Integrated Hugging Face API for news sentiment analysis.

- Implemented Sentiment View to fetch stock-related news.

Day 14 (Mar 8, 2024) - AI Stock Assistant (Stocker) Implementation

- Created AI chatbot using NLP models.

- Designed query-response functionality for stock-related insights.

Week 3: Feature Completion & Testing (Mar 10 - Mar 16, 2024)

Day 15 (Mar 9, 2024) - Database Optimization

- Optimized MongoDB queries for faster data retrieval.

- Implemented user authentication (Signup/Login system).

Day 16 (Mar 10, 2024) - UI Enhancement & Stock Hub Content

- Added educational content in the Stock Hub section.

- Improved frontend styling and animations.

Day 17 (Mar 11, 2024) - Backend API Testing & Security Enhancements

- Conducted API testing for data validation.

- Implemented error handling and security features.

Day 18 (Mar 12, 2024) - Model Fine-Tuning & Accuracy Testing

- Enhanced LSTM model accuracy with hyperparameter tuning.

- Performed cross-validation for better performance.

Day 19 (Mar 13, 2024) - Finalizing Stock Prediction & Graphs

- Improved graph visuals with Plotly and Matplotlib.

- Ensured predicted stock prices were displayed correctly.

Day 20 (Mar 14, 2024) - AI Assistant Testing & Sentiment View Improvements

- Improved AI chatbot response accuracy.

- Fixed news sentiment analysis issues.

Day 21 (Mar 15, 2024) - Final Testing of All Features

- Conducted end-to-end testing for all project features.

- Identified and fixed UI/UX bugs.

Week 4: Deployment & Final Review (Mar 17 - Mar 23, 2024)

Day 22 (Mar 16, 2024) - Finalizing UI/UX

- Refined frontend animations and color themes.

- Ensured a mobile-friendly responsive design.

Day 23 (Mar 17, 2024) - Deployment Preparation

- Configured Flask backend for deployment.

- Prepared a hosting environment (e.g., Heroku, AWS).

Day 24 (Mar 18, 2024) - Database & API Deployment

- Deployed MongoDB database on a cloud platform.

- Configured Yahoo Finance API to run on the live server.

Day 25 (Mar 19, 2024) - Stocker AI Testing on Live Server

- Tested the AI chatbot in a live environment.

- Optimized query processing speed.

Day 26 (Mar 20, 2024) - Real-Time Data Testing & Load Handling

- Ensured real-time stock updates were accurate and stable.

- Conducted load testing to check system stability.

Day 27 (Mar 21, 2024) - Fixing Deployment Issues & Debugging

- Addressed server downtime issues.

- Fixed bugs reported during live testing.

Day 28 (Mar 22, 2024) - Final Review & Documentation

- Created project documentation.

- Prepared a review presentation summarizing the project.

Day 29 (Mar 23, 2024) - Project Completion & Final Deployment

- Final project deployment completed.

- Demonstrated the project to stakeholders.

- Conducted a final review session.

Future Scope

Future Scope of the Project

The Stock Price Prediction System has significant potential for future enhancements and scalability. Some possible future improvements include:

1. Advanced Machine Learning & Deep Learning Models

- Integrating Reinforcement Learning for dynamic stock trading strategies.

- Exploring transformer-based models (e.g., Time-Series Transformers, GPT for Finance) for improved predictions.

2. Multi-Factor Prediction Model

- Including macroeconomic indicators (e.g., inflation, interest rates, GDP growth).

- Considering social media sentiment analysis to capture market trends.

3. Enhanced Data Sources & APIs

- Expanding to multiple stock exchanges beyond Yahoo Finance (e.g., NSE, BSE, NASDAQ).

- Using Google Trends & financial news APIs to refine stock movement predictions.

4. AI-Powered Financial Assistant

- Enhancing the AI chatbot with personalized investment suggestions.

- Implementing voice-based AI assistant for seamless stock-related queries.

5. Mobile Application Development

- Developing a mobile app for stock price predictions on the go.

- Adding push notifications for stock alerts and recommendations.

6. Blockchain Integration for Transparency

- Using blockchain technology for secure & transparent stock transactions.

- Implementing smart contracts to automate stock trading.

7. Real-Time Portfolio Management System

- Allowing users to track and manage their stock portfolio in real-time.

- Providing AI-based investment recommendations based on user risk profiles.

Conclusion

The Stock Price Prediction System successfully demonstrates the potential of Machine Learning & AI in forecasting stock market trends. The project integrates real-time stock data, advanced prediction models, and user-friendly UI/UX to provide valuable insights into stock prices.

Through data-driven decision-making, users can make informed investment choices, reducing financial risks and improving trading strategies. The modular and scalable architecture ensures that the project can be enhanced with new technologies and features in the future.

With further improvements in AI, deep learning, and real-time data analytics, this system can evolve into a comprehensive financial forecasting tool that assists investors, traders, and financial analysts in maximizing their returns and minimizing losses. 🚀📈